Tactics RPG — Development Priority List

Generated from TODO_List.docx cross-referenced against Tactics_RPG_Design_Notes.docx,

Tactics_RPG_Important_Lists.docx, Tactics_RPG_Jobs_List.docx, and Storyboard_Explained.docx

TIER 1 — BLOCKING

The game cannot be played or tested without these. Do these first.

- Character Unit Recipes for the Starting Cast  [Source: Tactics_RPG_Design_Notes.docx]

Rein (Master of None), Bunny/Usagi (Thief), Rosemary (Guardian), Galahad (Mage), Lucy (Swordmaster), Holly (Necromancer) need real unit recipes wired to correct jobs and ability catalogs. Currently only Alaois, Hania and Kamau placeholder recipes exist. No real battle can be designed until this is done.

- Core Starting Ability Effects Implemented  [Source: Tactics_RPG_Important_Lists.docx]

Only these abilities are marked (made): Set Trap, Piercing Shot, Double Shot, Raining Arrows, Never Miss, Laser Beam, Sun Beam, Flame Lance, Firewall, Flame Arrow, Fireball, Slash, Thrust, Spin, Hilt Hit, Javelin. All Heal, Guardian, and Thief abilities are unimplemented. The starting party cannot function in battle without their core abilities working.

- Status Effects Fully Hooked into the Battle Loop  [Source: TODO_List.docx]

Create all of the ability Status Effects. Status effect classes exist but Stop does not skip turns, Silence does not block magic abilities, and DoT is not ticking at the right point in the state machine. These break combat directly.

- Turn Order UI  [Source: TODO_List.docx]

Make a Turn Order UI. Without a visible initiative queue the battle is unreadable and cannot be properly played or tested.

- Status Panel Update  [Source: TODO_List.docx]

Update the status panel to show more information like stats/name/class/skills/mastery. The current panel is too minimal for the player to make informed decisions during battle.

TIER 2 — CORE IDENTITY

These define what makes this game unique. They are the game's mechanical identity.

- The Analyze System — Redesign to Your Vision  [Source: Storyboard_Explained.docx]

The first battle introduction states: 'starts with the MC being slightly dazed after experiencing his first ability copy and the player is introduced to the analyze mechanic.' This is Rein's entire identity and the game's central scaling hook. The previous implementation was rejected. Needs to be redesigned from the ground up to your specification.

- Tuple System  [Source: TODO_List.docx + Tactics_RPG_Important_Lists.docx]

Create Tuple System. Skills level from passive effect (zero) through active, double, triple, quadruple up to duodecuple. This is how skill mastery creates progressively stronger ability versions and is tied to everything in ability design and balancing.

- Union Magic System  [Source: TODO_List.docx + Tactics_RPG_Important_Lists.docx]

Create Union Magic System. Over 50 combination abilities are defined (e.g. Fire + Earth = Meteor, Lightning + Water = Electrified, Light + Dark = Shadow). This is a major mechanical identity feature with its own crafting pipeline.

- Choices Matter System  [Source: TODO_List.docx + Storyboard_Explained.docx]

Create Choices Matter System. The split-path structure with five kingdoms and hero/villain routes requires dialogue choices that affect game state. The VN VariableStore is already in place for this. Includes the five-way kingdom choice, hero/villain route decision, and narrative consequence tracking.

TIER 3 — SCENES & STRUCTURE

The game needs places to exist in. These are the structural scenes and navigation.

- Home Base Scene  [Source: TODO_List.docx + Storyboard_Explained.docx]

Create Home Base Scene where player can interact with allies and practice to increase ability mastery and get support conversations. From the storyboard this is the guild headquarters where Squiggy is the guildmaster. This is also where the practice mechanic for the Analyze system lives and where support conversations are triggered.

- Mission Select Scene  [Source: TODO_List.docx + Storyboard_Explained.docx]

Create Mission Select Scene. After the conflict premise the player chooses which of the five kingdoms to visit first. The storyboard describes this as a five-way choice that matters post-split. Needs a proper scene to present and track that choice.

- Prebattle Preparation Options  [Source: TODO_List.docx]

Prebattle Preparation Options in Battle Scene. Equipping items, reviewing abilities, and setting formation before a battle starts.

- Overall Map  [Source: TODO_List.docx + Storyboard_Explained.docx]

Overall Map. The five kingdoms plus the middle wasteland need a world map for navigation between missions. The storyboard describes the middle area becoming rubble after the war declaration, which needs to be represented visually.

TIER 4 — AI, SYSTEMS & EXTENDED MECHANICS

Systems that improve and extend gameplay once the core is working.

- Update Enemy AI  [Source: TODO_List.docx]

Update Enemy AI. ComputerPlayer exists but makes basic decisions without accounting for status effects, terrain height, or ability range. Enemies should use abilities intelligently based on their class and situation.

- New Victory Conditions  [Source: TODO_List.docx]

Create New Victory Conditions like reaching a certain set of tiles or lasting for a certain amount of rounds. Currently only rout-all-enemies and defeat-target exist. The storyboard describes survival rounds against monsters for the animal kingdom chapter.

- Finish Displacement Ability Coding  [Source: TODO_List.docx]

Finish Displacement ability coding. Several abilities involving knockback, pull, and vertical drop have partial implementation that needs to be completed.

- Earth Abilities Interacting with Map Tiles  [Source: TODO_List.docx + Tactics_RPG_Important_Lists.docx]

Make a way for earth abilities to interact with the map/tiles. Terraform, Pitfall, and Earth Wall from the ability list need to modify the actual board geometry, not just deal damage.

- Walk Abilities with Player-Chosen Paths  [Source: TODO_List.docx + Tactics_RPG_Important_Lists.docx]

Code Walk Abilities where the player can decide the exact path of the ability given a specific number of tiles they can traverse. Applies to Flame Walk, Ice Walk, and Air Walking from the ability list.

- Interrupt Abilities  [Source: TODO_List.docx + Tactics_RPG_Important_Lists.docx]

Create Interrupt Abilities. Counterattack is listed as a stance that allows the user to counter any attacks received. This requires a new battle loop hook that fires during the opponent's turn.

- Pathfinding for Multilayer Maps  [Source: TODO_List.docx]

Updated pathfinding for multiple layer maps paired with updated traversal animations, and update path finding to let players choose upper and lower paths. Needed for multi-elevation battle maps.

- Camera LERP Fix  [Source: TODO_List.docx]

Camera rotation is marked DONE but noted as having very abrupt movement shifts after removing LERP. Add smooth camera interpolation back in without breaking the input vector correction that was added.

TIER 5 — CONTENT

Content and polish needed for a complete game. Not required for a playable prototype.

- Map Building — First Battle Maps  [Source: TODO_List.docx + Storyboard_Explained.docx]

Start Map Building. From the storyboard, the first battle is a bandit encounter to introduce combat, followed by one battle per kingdom visit. Build these maps first before the full five-kingdom arc.

- Tile Sprites and Environment Objects  [Source: TODO_List.docx]

Create Tile sprites and other game objects like trees, rocks, maybe explosive barrels. The board creator exists but all tiles need proper visual assets.

- Items and Inventory UI  [Source: TODO_List.docx]

Create Items/Weapons to implement in the inventory system and give UI for inventory system. Items and weapons from the design notes need to be built as assets and surfaced through an in-battle and pre-battle UI.

- Write Dialogue for Cutscenes and Support Conversations  [Source: TODO_List.docx + Storyboard_Explained.docx]

Write Dialogue for cutscenes and support conversations. The VN system is fully integrated and conversation files exist but only have placeholder lines. The full intro, five kingdom arcs, hero and villain routes, and support conversations from the storyboard all need to be written.

- Finish All Ability Implementations  [Source: TODO_List.docx + Tactics_RPG_Important_Lists.docx]

Finish Ability crafting all abilities in the list. Approximately 100 abilities exist as prefabs but have no working effect implementation. These include all water, ice, earth, lightning, wind, time, space, dark, light, heal, alchemist, performer, and advanced melee abilities.

- Finish Story  [Source: TODO_List.docx + Storyboard_Explained.docx]

Finish Story. All five kingdom routes, true ending (Concord), evil ending (The Second King), and all race-specific endings defined in the storyboard need to be completed. The antagonist arc with the split-consciousness mechanic also needs to be written.

- Character Art and Sprites  [Source: TODO_List.docx + Tactics_RPG_Design_Notes.docx]

Create Art for 2D art and game sprites. 2D cutscene sprites and 2D-HD battle sprites are needed for all characters described in the design notes: Rein, Bunny, Rosemary, Galahad, Lucy, Holly, and all kingdom characters.

- Accessibility Options  [Source: TODO_List.docx]

Accessibility options. Listed in the TODO without specification. Typically includes text size, colorblind modes, control remapping, and combat speed settings.

- Support Conversations  [Source: TODO_List.docx]

Support Conversations. The SupportConversationLog system is in code but no actual support conversations have been written. Each party member pair from the design notes needs C, B, A, and S rank conversations.

Note: Items marked DONE in the original TODO_List.docx — Camera Rotation, VN/Tactics Merge, and Overall Music System — are not included here as they are already complete.